## Slide 1: Idle Walker
C.APP
Andrew Buikema, Cameron Fullerton, Phillip Buckreis, Peter Hansen

## Slide 2: Members
Cameron Fullerton, Team Leader
Andrew Buikema, Lead Developer
Phillip Buckreis, Game Designer
Peter Hansen, Graphics/Sound Design

## Slide 3: Road Map
Project Description
Directory Structure
Schedule
Risk Management

## Slide 4: Project Description
Idle Game
  Game that doesn't require playing to progress
Path ways
  Earn rewards for completing paths
Auto walkers
  Buy upgrades that help you earn more points
Progression
  Each path becomes longer and more difficult
Enemies
  Unique enemies to battle

## Slide 5: Project Description (cont.)
Android Studio
  Java, XML
Target Group
  Smart phones
Motivation
  Get to have fun while being active

## Slide 6: Directory Structure
SourceCode
Assets
Documentation
Meeting Minutes
Reports
IdleSRC
Google Drive

## Slide 7: Schedule
9/13 - Deliverable 1
9/14 - Project proposal Presentation
9/23 - Step Counter, Random Encounter, Sample UI, Stats Page
9/30 - Randomized Weapons
10/7 - Inventory System
10/10 - Deliverable 2
10/14 - Loot Box System
10/28 - Battle System, Music/Sound
11/04 - Enemy AI
11/13 - Code inspection
11/18 - Graphics
11/27 - Code completion
11/27 - Final report
11/28 - Class demo and presentation
12/2 - Finalize UI, Added Content
12/5 - in class usability testing

## Slide 8: Risks
Knowledge
  Evaluation
Access to software/hardware
  How to combat
Project difficulty
  Check deadlines to ensure reasonableness level of difficulty
Scheduling conflicts
  Schedule meetings in advance
Team members weakness/lack of involvement
  Keep open line of communication

## Slide 9: Questions?